LMS Pre-Launch Checklist

Operational switches to verify before flipping the public switch

Pair with the UAT Pack for functional verification.

| Reviewer |  |
| --- | --- |
| Date |  |
| Environment | ☐ Staging ☐ Production |
| Code SHA |  |
| Open blockers |  |
| Final call | ☐ GO ☐ NO-GO ☐ HOLD |

Boxes are ☐. Tick them as you verify each item — on a printout, in Word, or in whatever you use.

# 1. Pre-flight: automated checks green

☐  Playwright E2E suite: all green on main.  —  npm run test:e2e — expect 21 passed, 1 skipped, 0 failed.

☐  Typecheck clean.  —  npx tsc --noEmit

☐  ESLint clean.  —  npm run lint

☐  Production build succeeds.  —  npm run build

☐  RLS audit green against staging.  —  Run tests/rls-audit/audit.sql in Supabase SQL Editor → 0 fails, 0 warns.

☐  GitHub Actions workflow rls-audit.yml configured + SUPABASE_STAGING_DB_URL secret set.

☐  All commits since last green E2E run have been re-tested or reverted.

# 2. DNS, domain & site URL

☐  Production domain points at the deployment platform (A / CNAME records correct).

☐  HTTPS certificate provisioned and valid for at least 30 days.  —  Hosting provider usually auto-renews — confirm in their dashboard.

☐  www → apex redirect (or apex → www) is in place — pick one and be consistent.

☐  NEXT_PUBLIC_SITE_URL env var matches the canonical hostname exactly, with https://, no trailing slash.

☐  Custom domains for tenant orgs (if used) — wildcard cert or per-tenant cert verified for each.

☐  Mail-sending domain has SPF, DKIM, DMARC records published.  —  Test with mail-tester.com — aim for 10/10. Anything < 8 risks deliverability.

# 3. Environment variables (production deployment)

Verify every variable below is set in your prod hosting dashboard. Anything blank or copy-pasted from staging is the most common cause of launch-day 500s.

| Variable | Surface | Notes |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Client + Server | Public URL of your prod Supabase project. |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Client + Server | Public anon key. Safe in client bundle. |
| SUPABASE_SERVICE_ROLE_KEY | Server ONLY | Bypasses RLS. NEVER expose to client. Rotate immediately if leaked. |
| NEXT_PUBLIC_SITE_URL | Server | Base URL used in invitation + reset emails. Must be https + prod hostname. |
| IMPERSONATION_SECRET | Server | HMAC key for the lms_impersonation cookie. Use a 32+ byte random string. Rotating invalidates active impersonation sessions. |
| CRON_SECRET | Server | Bearer-style secret required on x-cron-secret header for /api/cron/* routes. |
| PLATFORM_OWNER_IP_ALLOWLIST | Server | Comma-separated CIDR/IPs. If set, only these IPs reach /super/*. Leave UNSET to disable; document the decision either way. |
| STORAGE_DRIVER | Server | 'supabase' (default) or 'r2'. Picks where uploaded files land. |
| SUPABASE_STORAGE_BUCKET | Server | Bucket name when STORAGE_DRIVER=supabase. |
| R2_ACCOUNT_ID / R2_ACCESS_KEY_ID / R2_SECRET_ACCESS_KEY / R2_BUCKET | Server | Only required when STORAGE_DRIVER=r2. |
| NODE_ENV | Server | Should be 'production' in the prod deploy. Affects cookie secure flag + dev-only branches. |

☐  All variables above set in production.  —  Sanity check: hit /api/health (or any authenticated route) once after deploy.

☐  SUPABASE_SERVICE_ROLE_KEY is NOT in any client-shipped code.  —  grep the build output for the key prefix; it should appear zero times.

☐  No staging credentials present in the prod environment.  —  Especially Supabase URL/keys — easy to leave behind during cutover.

☐  IMPERSONATION_SECRET is a fresh 32+ byte value, distinct from staging.

☐  CRON_SECRET is a fresh value, distinct from staging.

# 4. Supabase project configuration (production)

☐  Production Supabase project provisioned at the correct tier.  —  If you expect 1,000+ users on day-1, the free tier won't keep up — go Pro at minimum.

☐  All migrations applied in order, 0001 through 0026.  —  Verify by running: select name from supabase_migrations.schema_migrations order by version;

☐  Migration 0026 (tenant_subscriptions read policy) is applied to PROD specifically.

☐  Re-run RLS audit against PROD (read-only, safe).  —  Same script; the prod-name guard will refuse if you renamed the project with 'prod' — temporarily comment that guard out for the prod run if needed.

☐  Database backups enabled.  —  Supabase Pro auto-backups daily; confirm you can see backups in the dashboard.

☐  Point-in-time recovery (PITR) enabled if your plan supports it.  —  Critical for recovering from a bad migration or accidental delete within ~7 days.

☐  Connection pooling (PgBouncer) configured if you expect high connection counts.

☐  Row-level security ENABLED on every table — no exceptions.

# 5. Email & auth templates (Supabase Auth)

☐  Custom SMTP provider configured in Supabase Auth → SMTP Settings.  —  Built-in Supabase SMTP is rate-limited and not for production. Use SendGrid, Postmark, Resend, AWS SES, or similar.

☐  From-address verified and matches a domain you control.

☐  All auth email templates customized for your brand (Confirm Signup, Magic Link, Invite, Reset Password).

☐  Invite email body links resolve to {{ .SiteURL }}/invitations/{{ .Token }} — confirm against actual NEXT_PUBLIC_SITE_URL.

☐  Send a real invite email to yourself and check spam folders on Gmail, Outlook, and one corporate domain.  —  Spam folder placement is the most common reason customers report 'I never got an email'.

☐  Rate limits in Supabase Auth reviewed and raised if 1,000 invites in a short window will hit them.

☐  Email confirmation requirement decided and configured (on / off).  —  If ON, plan for users who don't confirm — they can't log in until they do.

# 6. Storage

☐  Bucket(s) created in Supabase Storage (or R2 if STORAGE_DRIVER=r2).

☐  Bucket RLS policies configured — uploads are tenant-scoped, downloads use signed URLs.

☐  CORS configured on bucket for your prod domain only.

☐  Upload size limits set at both bucket and app layer (default 5MB for images, 100MB+ for SCORM packages).

☐  Lifecycle rule: orphan files (course thumbnails for deleted courses, etc.) cleaned up.  —  Even a soft policy is fine — but blob storage costs grow fast without one.

# 7. Scheduled jobs (cron)

All cron endpoints require the x-cron-secret header. Wire them up in your hosting platform's cron scheduler (Vercel Cron, Supabase scheduled functions, GitHub Actions, or a self-hosted scheduler).

| Endpoint | Schedule | Purpose |
| --- | --- | --- |
| /api/cron/billing | Daily 02:00 UTC | Sweeps tenant_subscriptions: marks past_due, suspends after grace, emits broadcasts. |
| /api/cron/reaper | Daily 03:00 UTC | Hard-deletes tenants whose soft-delete grace window has expired. |
| /api/cron/reminders | Daily 06:00 UTC | Sends due-date / overdue reminders for assigned courses. |
| /api/cron/rls-audit | Weekly Mon 07:00 | Optional: re-runs RLS audit. The GitHub Actions workflow already covers this from CI. |

☐  Every cron in the table above is scheduled in your platform's cron config.

☐  Each cron is calling the URL with x-cron-secret header matching CRON_SECRET env var.

☐  First scheduled run after deploy: tail the logs to confirm it ran AND returned 200, not 401.

☐  Failure alerting on cron — page or email when a cron returns non-2xx for two consecutive runs.

☐  Timezone of each cron is documented and matches your billing assumptions (most are UTC; double-check).

# 8. Security

☐  Platform owner account has MFA enabled in Supabase Auth.  —  The /super-mfa gate enforces this at the app layer too — but Supabase Auth is the source of truth.

☐  At least one BACKUP platform owner exists.  —  If you're the only super-admin and your laptop dies, you can't onboard, suspend, or impersonate anyone.

☐  PLATFORM_OWNER_IP_ALLOWLIST decision is explicit.  —  Either it's set with your office/home/VPN IPs (most secure), or it's deliberately UNSET (documented why).

☐  Supabase Auth → JWT expiry reviewed (default 1 hour is usually fine).

☐  Service role key rotation procedure documented.  —  Know how to rotate it AND how to update every env that holds it. Tested at least once.

☐  Audit log retention policy decided.  —  platform_audit_log grows forever by default. Decide: keep N days, or archive.

☐  Tested: as Org A admin, attempting to URL-hack into Org B routes returns 403/404 (Mission 16 in UAT Pack).

☐  Tested: an unauthenticated visitor to any /[slug]/dashboard URL is bounced to /login, not shown data.

☐  Tested: an unauthenticated visitor to any /super/* URL gets 404 if IP allowlist is enabled, redirect to /login otherwise.

# 9. Observability & monitoring

☐  Error tracking installed (Sentry or equivalent) on BOTH client and server.  —  Without this, you'll learn about bugs from customer tickets — too late.

☐  Uptime monitoring on the prod URL, with alerting to phone (not just email).  —  Pingdom, UptimeRobot, BetterStack — pick one.

☐  Log aggregation in place — hosting platform's default + a tail-friendly UI is the minimum.

☐  Supabase project dashboard bookmarked: Database → Logs, Auth → Logs, API → Logs.

☐  Specific dashboard tracking: signups/day, active orgs, error rate, p95 latency.

☐  Alert: if /api/cron/billing returns 5xx, page on-call.

☐  Alert: if any /api/* endpoint's 5xx rate exceeds 1% over 5 min, page on-call.

☐  Alert: if Supabase DB CPU > 80% for 5 min, page on-call.  —  1,000 users joining at once will spike this.

# 10. Backups, snapshots & rollback plan

☐  Most recent successful DB backup is < 24 hours old.

☐  Rollback plan written down (not just in your head).  —  Should answer: 'If the deploy goes bad in the first hour, what command/click reverts in < 5 minutes?'

☐  Tested: a known-bad deploy can be rolled back via your hosting platform's UI.

☐  Tested: a database snapshot can be restored to a NEW project (don't restore over prod to test).

☐  Customer data export path defined.  —  If a customer asks 'give me my data' (GDPR/contractual), you know the SQL/script to run.

☐  Code is tagged at the launch SHA so you can git checkout the exact state if you need to fork-fix later.

# 11. Performance sanity

☐  Logged-in dashboard renders in < 2s on a cold cache from a normal residential connection.

☐  Course launch page renders in < 3s even for the largest SCORM package you'll ship with.

☐  Library listing pages (Courses, Paths, Users) handle 500+ rows without crawling.  —  Test with a seed script that creates 500 dummy courses in staging.

☐  No N+1 queries on hot pages.  —  Open the Supabase logs while clicking around — anything that fires 50+ queries per page load is a flag.

☐  Bundle size sanity: client JS for the dashboard route < 500KB gzipped.

☐  No giant images served full-resolution; thumbnails are resized server-side or on upload.

# 12. Customer comms & status page

☐  Status page set up (StatusPage, BetterStack, or even a simple Notion page) and linked from app footer.

☐  Day-0 announcement copy drafted and reviewed.

☐  Support email / channel monitored during launch hours.

☐  Internal Slack/Discord channel created for launch-day issues, with key people in it.

☐  Incident-response template ready: who decides to rollback, who posts to status page, who emails customers.

# 13. Day-0 launch — the hour of the announcement

☐  Final deploy completed and smoke-tested (one full mission from UAT Pack — usually Mission 1).

☐  Status page set to All Systems Operational.

☐  Announcement sent.

☐  Watch error rate dashboard for the first 30 minutes — even one spike means rollback.

☐  Watch signup rate — is it what you expected? Too low means traffic isn't arriving; too high means scaling check.

☐  First customer signup completes the full Mission 13 (Learner daily journey) without intervention.

# 14. Day-1 watch

☐  Review error tracking for any non-zero error groups; triage each.

☐  Review Supabase logs for slow queries (>1s) and unindexed scans.

☐  Review email deliverability: are invites landing in spam? Bounces?

☐  Confirm first nightly cron run completed successfully (billing, reminders).

☐  Spot-check 3 random new orgs: are their dashboards loading? Is anyone stuck?

☐  Customer support inbox: 0 critical issues, all questions answered within SLA.

# 15. Day-7 retrospective

☐  Run the full UAT Pack again against prod to confirm no regressions.

☐  RLS audit ran weekly via the GitHub Action; review the audit log artifact for the Monday run.

☐  Review observability: what's the actual p95 latency? Error rate? Any patterns?

☐  Review customer feedback: top 3 pain points from week 1.

☐  Document the launch in a retro: what we got right, what bit us, what to do differently next time.

☐  Plan and schedule the first post-launch release (bug fixes + top-3 feedback).

# Final sign-off

Once every section above is ticked and any open blockers are resolved or explicitly accepted as launch-safe, return to the cover page and complete the Final call block.

A blocker is launch-stopping. A risk is something you accept with eyes open. Write both down — future you will thank present you.

| Open blockers (must fix before launch) | Accepted risks (launch with eyes open) |
| --- | --- |